**Study Buddy Taskboard**

**(8/5/2018)**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **User Story**  **(number)** | **New (Tasks, Defects)**  **(number)** | **In Progress (Tasks, Defects)**  **(number)** | **To Verify**  **(number)** | **Accepted**  **(number)** |
| US01  User Sign up  Priority: A |  |  |  | Task: Create DB script  Person: Khaled Sameh  EH:3  SH:2  TH:0  Task: Create Front end  Person: Amin Ghassan  EH:3  SH:3  TH:0  Task: Create Back end that adds user to database  Person: Moaz Alaa  EH:5  SH:6  TH:0  Task: Send verification  Person: Moaz Alaa  E-mail  EH:1  SH:4  TH:0  Task: Connection between  Front and back end  Person: Ismaeel Hossam  EH: 3  SH:2  TH:0  Defect: Signing up with existing e-mail  Person: Moaz Alaa  EH: 3  SH:2  TH:0  Defect: Signing up with empty fields.  Person: Amin Ghassan  EH: 2  SH:2  TH:0  Defect: Entering information in wrong format  Person: Khaled Sameh  EH: 2  SH:2  TH:0 |
| US02  User Login  Priority: A |  |  |  | Task: Create DB script  Person: Khaled Sameh  EH: 3  SH:2  TH:0  Task: Create Front end  Person: Amin Ghassan  EH: 3  SH:3  TH:0  Task: Authenticate users on the server.  Person: Moaz Alaa  EH:2  SH:3  TH:0  Task: Authorize users' access(Tokens).  Person: Moaz Alaa  EH:4  SH:6  TH:0  Task: Connection between  Front and back end  Person: Ismaeel Hossam  EH: 3  SH:2  TH:0  Defect: Logging in with inexistent e-mail.  Person: Moaz Alaa  EH: 5  SH:4  TH:0  Defect: Logging in with incorrect password  Person: Moaz Alaa  EH: 4  SH:3  TH:0  Defect: Logging in without filling all fields.  Person: Amin Ghassan  EH: 1  SH:1  TH:0  Defect: Entering information in wrong format  Person: Khaled Sameh  EH: 2  SH:2  TH:0 |
| US04  Change Account info  Priority: B |  |  |  | Task: Create Front end  Person: Amin Ghassan  EH: 4  SH:5  TH:0  Task: Create Back end  Person: Moaz Alaa  EH:3  SH:2  TH:0  Defect: Entering information in wrong format.  Person: Khaled Sameh  EH:2  SH:2  TH:0 |
| US06  Sign out  Priority: B |  |  |  | Task: Create Front end  Person: Amin Ghassan  EH: 1  SH:1  TH:0 |
| US07  Obtaining items  Priority: A |  |  |  | Task: Create DB script  Person: Ismaeel Hossam  EH: 2  SH:1  TH:0  Task: Create Front end  Person: Ismaeel Hossam  EH: 2  SH:2  TH:0  Task: Create Back end  Person: Ismaeel Hossam  EH: 4  SH:6  TH:0 |
| US08  Lending items  Priority: A |  |  |  | Task: Create DB script  Person: Khaled Sameh  EH: 3  SH:2  TH:0  Task: Create Front end  Person: Amin Ghassan  EH: 3  SH:3  TH:0  Task: Create Back end  Person: Moaz Alaa  EH: 5  SH:6  TH:0  Task: Connection between  Front and back end  Person: Ismaeel Hossam  EH: 3  SH:2  TH:0  Defect: Not filling all required fields  Person: Ismaeel Hossam  EH: 2  SH:1  TH:0  Defect: Sending some parameters from the back end like book status and user id  Person: Moaz Alaa  EH: 5  SH:6  TH:0  Defect: Entering information in wrong format  Person: Khaled Sameh  EH: 2  SH:2  TH:0 |
| US09  Donating items  Priority: A |  |  |  | Task: Create DB script  Person: Khaled Sameh  EH: 3  SH:2  TH:0  Task: Create Front end  Person: Amin Ghassan  EH: 3  SH:3  TH:0  Task: Create Back end  Person: Moaz Alaa  EH: 5  SH:6  TH:0  Task: Connection between  Front and back end  Person: Ismaeel Hossam  EH: 3  SH:2  TH:0  Defect: Not filling all required fields  Person: Ismaeel Hossam  EH: 2  SH:1  TH:0  Defect: Not sending all the required data to the database  Person: Moaz Alaa  EH: 2  SH:3  TH:0  Defect: Entering information in wrong format  Person: Khaled Sameh  EH: 2  SH:2  TH:0 |
| US10  Request a nonexistent item  Priority: B |  |  |  | Task: Create Front end  Person: Amin Ghassan  EH: 2  SH:2  TH:0  Task: Create Back end  Person: Amin Ghassan  EH: 1  SH:1  TH:0  Defect: Entering information in a wrong format.  Person: Khaled Sameh  EH:2  SH:3  TH:0 |
| US11  Search  Priority: B |  |  |  | Task: Create Front end  Person: Ismaeel Hossam  EH: 3  SH:3  TH:0  Task: Create Back end for retrieving books from database  Person: Moaz Alaa  EH: 3  SH:3  TH:0  Task: Connection between  Front and back end  Person: Amin Ghassan  EH: 3  SH:2  TH:0  Defect: Having empty fields returns the whole list of books  Person: Moaz Alaa  EH: 1  SH:1  TH:0  Defect: Entering information in wrong format  Person: Khaled Sameh  EH: 2  SH:2  TH:0 |
| US12  Sorting  Priority: B |  |  |  | Task: Create Front end  Person: Amin Ghassan  EH:2  SH:2  TH:0 |
| US13  Filtering  Priority: B |  |  |  | Task: Create Front end  Person: Amin Ghassan  EH:2  SH:2  TH:0  Task: Create Back end  Person: Moaz Alaa  EH: 2  SH:1  TH:0 |
| US15  Viewing My items  Priority: B |  |  |  | Task: Create Front end  Person: Amin Ghassan  EH:2  SH:2  TH:0  Task: Create Back end  Person: Amin Ghassan  EH: 2  SH:1  TH:0 |
| US16  Cancel Request  Priority: A |  |  |  | Task: Create Front end  Person: Ismaeel Hossam  EH:2  SH:1  TH:0 |
| US17  View and adjust Cart  Priority: A |  |  |  | Task: Create Front end  Person: Ismaeel Hossam  EH:2  SH:2  TH:0  Task: Create Back end  Person: Ismaeel Hossam  EH: 2  SH:2  TH:0 |
| US19  Having Categories (books and tools)  Priority: A |  |  |  | Task: Create Front end  Person: Amin Ghassan  EH:1  SH:1  TH:0 |
| US21  Viewing Profile of Requester  Priority: B |  |  |  | Task: Create Front end  Person: Amin Ghassan  EH:1  SH:2  TH:0  Task: Create Back end  Person: Moaz Alaa  EH:2  SH:2  TH:0 |
| US22  Viewing Users  Priority: B |  |  |  | Task: Create Front end  Person: Amin Ghassan  EH:1  SH:2  TH:0  Task: Create Back end  Person: Moaz Alaa  EH:2  SH:2  TH:0 |
| US23  Rating Users  Priority: A |  |  |  | Task: Create Front end  Person: Amin Ghassan  EH:1  SH:2  TH:0  Task: Create Back end  Person: Moaz Alaa  EH:2  SH:2  TH:0 |
| US24  Responding to requests from other users  Priority: A |  |  |  | Task: Create Front end  Person: Ismaeel Hossam  EH:3  SH:3  TH:0  Task: Create Back end  Person: Ismaeel Hossam  EH:2  SH:2  TH:0 |
| US25  Sending Emails of requests to the donor |  |  |  | Task: Create Back end  Person: Moaz Alaa  EH:2  SH:3  TH:0 |