**Study Buddy Taskboard**

**(10/4/2018)**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **User Story**  **(number)** | **New (Tasks, Defects)**  **(number)** | **In Progress (Tasks, Defects)**  **(number)** | **To Verify**  **(number)** | **Accepted**  **(number)** |
| US01  User Sign up  Priority: A |  |  |  | Task: Create DB script  Person: Khaled Sameh  EH: 3  SH:2  TH:0  Task: Create Front end  Person: Amin Ghassan  EH: 3  SH:3  TH:0  Task: Create Back end  Person: Moaz Alaa  EH: 5  SH:6  TH:0  Task: Connection between  Front and back end  Person: Ismaeel Hossam  EH: 3  SH:2  TH:0  Defect: Signing up with existing e-mail  Person: Moaz Alaa  EH: 3  SH:2  TH:0  Defect: Signing up with empty fields.  Person: Amin Ghassan  EH: 2  SH:2  TH:0 |
| US02  User Login  Priority: A |  |  |  | Task: Create DB script  Person: Khaled Sameh  EH: 3  SH:2  TH:0  Task: Create Front end  Person: Amin Ghassan  EH: 3  SH:3  TH:0  Task: Create Back end  Person: Moaz Alaa  EH: 5  SH:6  TH:0  Task: Connection between  Front and back end  Person: Ismaeel Hossam  EH: 3  SH:2  TH:0  Defect: Logging in with inexistent e-mail.  Person: Moaz Alaa  EH: 5  SH:4  TH:0  Defect: Logging in with incorrect password  Person: Moaz Alaa  EH: 4  SH:3  TH:0  Defect: Logging in without filling all fields.  Person: Amin Ghassan  EH: 1  SH:1  TH:0 |
| US08  Lending items  Priority: A |  |  |  | Task: Create DB script  Person: Khaled Sameh  EH: 3  SH:2  TH:0  Task: Create Front end  Person: Amin Ghassan  EH: 3  SH:3  TH:0  Task: Create Back end  Person: Moaz Alaa  EH: 5  SH:6  TH:0  Task: Connection between  Front and back end  Person: Ismaeel Hossam  EH: 3  SH:2  TH:0  Defect: Not filling all required fields  Person: Ismaeel Hossam  EH: 2  SH:1  TH:0  Defect: Sending some parameters from the back end like book status and user id  Person: Moaz Alaa  EH: 5  SH:6  TH:0 |
| US09  Donating items  Priority: A |  |  |  | Task: Create DB script  Person: Khaled Sameh  EH: 3  SH:2  TH:0  Task: Create Front end  Person: Amin Ghassan  EH: 3  SH:3  TH:0  Task: Create Back end  Person: Moaz Alaa  EH: 5  SH:6  TH:0  Task: Connection between  Front and back end  Person: Ismaeel Hossam  EH: 3  SH:2  TH:0  Defect: Not filling all required fields  Person: Ismaeel Hossam  EH: 2  SH:1  TH:0  Defect: Not sending all the required data to the database  Person: Moaz Alaa  EH: 2  SH:3  TH:0 |
| US11  Search  Priority: B |  |  |  | Task: Create Front end  Person: Amin Ghassan  EH: 3  SH:3  TH:0  Task: Create Back end  Person: Moaz Alaa  EH: 5  SH:6  TH:0  Task: Connection between  Front and back end  Person: Amin Ghassan  EH: 3  SH:2  TH:0  Defect: Having empty fields returns the whole list of books  Person: Moaz Alaa  EH: 2  SH:1  TH:0 |
| US19  Having Categories(books and tools)  Priority: A |  |  |  | Task: Create Front end  Person: Amin Ghassan  EH: 2  SH:3  TH:0 |